# Gold Jewellery Billing & Inventory SaaS
End-to-End Development Specification

Product architecture, modules, development phases, testing, deployment and SaaS roadmap

Document purpose: Provide a complete implementation roadmap for developing a production-ready, cloud-based jewellery billing and inventory platform that can serve the first client and later support multiple jewellery shops as a SaaS.

# 1. Product Definition

Recommended product: Gold Jewellery Billing & Inventory SaaS. The application is a cloud-hosted web system, architected as multi-tenant from day one. The first client is the first tenant/customer; additional jewellery shops can later subscribe to the same platform.

Not a marketing website.

Not a one-off desktop application.

Primary interface: responsive web application.

Business model: subscription SaaS, with optional custom enterprise features.

Initial release can focus on one shop while preserving multi-tenant architecture.

# 2. End-to-End Development Lifecycle

Business Discovery
      ↓
SRS / Requirements
      ↓
Feature & User Flows
      ↓
Technical Architecture
      ↓
Database Design
      ↓
UI/UX Design
      ↓
Foundation & Authentication
      ↓
Master Data
      ↓
Jewellery Pricing Engine
      ↓
Sales & Billing
      ↓
Inventory & Purchases
      ↓
Customers / Suppliers / Accounts
      ↓
Reports & Documents
      ↓
Hardware / Integrations
      ↓
Security & Testing
      ↓
Client UAT
      ↓
Production Deployment
      ↓
SaaS Subscriptions & Onboarding
      ↓
Monitoring / Backups / Maintenance

# 3. Business Requirements Discovery

Before coding, document the client's real operating process. Do not assume that normal retail billing rules apply to jewellery.

Shop and branch structure

Number of users and staff roles

Jewellery categories and metals

Purities such as 24K, 22K, 18K and others used by the shop

Daily gold-rate source and update process

Making-charge rules: per gram, percentage or fixed

Wastage rules: weight-based or percentage

Stone/diamond charges

Discount rules

GST/tax requirements and invoice fields

Old-gold purchase/exchange rules

Advance payments and customer orders

Credit/dues and customer ledger

Sales returns, exchanges and purchase returns

Repair/job-work requirements

Barcode and HUID/BIS information requirements

Thermal/A4 printing requirements

Weighing-scale integration requirements

WhatsApp/email invoice requirements

Accounting integration requirements

Required reports

Offline operation requirements

Subscription and SaaS requirements

# 4. Recommended Technology Stack

Frontend: Next.js + React + TypeScript + Tailwind CSS

Backend: Node.js / Next.js API layer

Database: PostgreSQL

ORM: Prisma

Authentication: secure session-based authentication or a production-ready auth provider

Storage: object storage for generated documents and uploaded files

Payments: Razorpay for SaaS subscription billing

PDF: server-side invoice/receipt generation

Deployment: managed cloud hosting with production PostgreSQL

Monitoring: application error monitoring, uptime monitoring and database health monitoring

# 5. High-Level Architecture

Customer Browser
      ↓
Web Application
      ↓
Authentication / Authorization
      ↓
Application API / Business Services
      ↓
PostgreSQL Database
      ├── Tenant Data
      ├── Billing Data
      ├── Inventory Data
      └── Audit Data
      ↓
External Services
      ├── Razorpay
      ├── Email
      ├── WhatsApp
      ├── Object Storage
      └── Optional Hardware Bridge

Core principle: business rules and authorization must be enforced on the server. The frontend must never be trusted to decide tenant ownership, permissions, prices, totals or stock changes.

# 6. Multi-Tenant SaaS Architecture

Every shop is a tenant. Tenant isolation must be enforced at the backend/database access layer.

Super Admin
   ├── Tenant / Shop A
   │     ├── Owner
   │     ├── Manager
   │     └── Cashier
   ├── Tenant / Shop B
   └── Tenant / Shop C

Use tenant_id on all tenant-owned business entities.

Derive tenant identity from the authenticated session.

Never accept a tenant_id from the client and trust it blindly.

Test cross-tenant access explicitly.

Keep Super Admin access separate from shop-user access.

Support branch_id where multi-branch operation is required.

# 7. User Roles & Permissions

Super Admin: platform, shops, subscriptions, plans, usage, support, system controls.

Shop Owner: full shop administration, billing, inventory, reports, staff and settings.

Manager: operational management with configurable restrictions.

Cashier: billing, payments, customer lookup and permitted returns.

Staff: limited operational access.

Accountant: ledgers, payments, expenses and financial reports.

# 8. Core Application Modules

Dashboard: Sales, transaction count, gold sold, outstanding, stock value, trends and alerts.

Sales & Billing: New bill, estimates, invoices, payments, returns, exchanges and printing.

Jewellery Master: Products, categories, metals, purities, SKU, barcode, HUID/BIS fields and pricing configuration.

Gold Rates: Daily rates by purity/metal, history and effective timestamps.

Pricing Engine: Gold value, net weight, wastage, making, stone charges, discounts and taxes.

Inventory: Opening stock, purchases, sales, returns, adjustments, transfers and stock ledger.

Purchases: Supplier purchase invoices, purchase items, charges, taxes, payments and returns.

Customers: Profiles, purchase history, advances, payments, balances and ledger.

Suppliers: Supplier profiles, purchase history, payments and balances.

Old Gold: Old-gold purchase/exchange, purity, weight, valuation and settlement.

Orders & Advances: Estimates, bookings, advance collection, balance tracking and conversion to final bill.

Expenses: Expense categories, entries, payment method and reports.

Reports: Sales, purchase, stock, gold-weight, tax, payments, customer/supplier balances and profitability.

Documents: PDF invoices, receipts, estimates, statements and print layouts.

Audit Logs: User, action, entity, old/new values where appropriate, timestamp and tenant.

Settings: Shop, branch, invoice, tax, numbering, users, permissions, integrations and preferences.

# 9. Database Design

Indicative entities; finalize them after the SRS and workflow review.

tenants
branches
users
roles
permissions
user_roles

customers
suppliers

metals
purities
product_categories
products
product_variants
barcodes
gold_rates

inventory
inventory_transactions
stock_adjustments
stock_transfers

sales
sale_items
sale_payments
sales_returns
sales_return_items

purchases
purchase_items
purchase_payments
purchase_returns

estimates
orders
advances

old_gold_transactions

expenses
expense_categories

invoices
invoice_sequences
taxes

audit_logs
notifications

subscription_plans
subscriptions
subscription_payments
usage_records

# 10. Jewellery Data Model

A jewellery item should retain the physical and commercial attributes needed to reconstruct its value.

Product/SKU

Barcode

Category

Metal

Purity

Gross weight

Stone weight

Net gold weight

Wastage

Making-charge configuration

Stone/diamond charge

HUID/BIS fields where applicable

Purchase cost

Sale pricing configuration

Branch/location

Stock status

Created/updated timestamps

# 11. Gold Rate Engine

Maintain current rates by purity/metal.

Store rate history; never overwrite the rate used by an old invoice.

Allow authorized users to update rates.

Record who changed a rate and when.

Support configurable rate selection for billing and estimates.

Gold Value = Net Gold Weight × Applicable Gold Rate

Wastage Value = Wastage Weight × Applicable Gold Rate

Final pricing must combine the shop's configured making,
stone, discount and tax rules rather than hard-coding one formula.

# 12. Pricing Engine

Implement pricing as a reusable backend service. It should support configuration instead of embedding one fixed formula.

Making charge per gram

Making charge as percentage

Fixed making charge

Wastage by weight

Wastage by percentage

Stone/diamond fixed or itemized charges

Discount by amount or percentage

Tax calculation according to configured tax rules

Rounding rules

Rate locking on invoice creation

The calculation engine must have automated tests covering normal, boundary and invalid inputs.

# 13. Sales & Billing Workflow

Select / Create Customer
        ↓
Add jewellery by search or barcode
        ↓
Load product weights / purity
        ↓
Select locked gold rate
        ↓
Calculate gold + wastage + making + stones
        ↓
Apply permitted discount
        ↓
Calculate tax
        ↓
Select payment(s)
        ↓
Validate stock and totals
        ↓
Commit invoice + stock transaction + payment
        ↓
Generate PDF / print / send

Invoice numbering must be controlled server-side.

Finalized invoices should be immutable except through controlled correction/return workflows.

Use database transactions so invoice, payment and stock changes succeed or fail together.

# 14. Payments

Cash

UPI

Card

Bank transfer

Cheque

Credit / outstanding

Advance adjustment

Mixed payment

Store payment method, amount, reference details where applicable, timestamp and user. Reconciliation and refund rules should be documented before production.

# 15. Inventory Architecture

Use an inventory transaction ledger rather than relying only on a mutable stock number.

Purchase        → Stock +
Sale            → Stock -
Sales Return    → Stock +
Purchase Return → Stock -
Adjustment      → Stock +/-
Transfer        → Location A - / Location B +

Every stock movement should reference its source transaction.

Maintain opening stock separately and audit adjustments.

Support purity/weight-aware stock reporting.

Prevent negative stock unless the business explicitly allows it.

# 16. Old Gold Exchange / Purchase

Record customer/supplier context.

Record weight and purity.

Store applicable rate and valuation.

Keep old-gold transaction separate from new jewellery sale lines.

Apply the exchange value to the final settlement through a traceable adjustment.

Retain complete audit history.

# 17. Estimates, Orders & Advances

Estimate
   ↓
Customer approval / Order
   ↓
Advance payment
   ↓
Production / reservation (if applicable)
   ↓
Final invoice
   ↓
Advance adjustment
   ↓
Balance payment

Store advance receipts and remaining balance.

Do not lose the original estimate/rate context.

Define expiry and cancellation rules if required by the client.

# 18. Returns & Exchanges

Never delete the original sale to represent a return.

Create a return transaction linked to the original invoice/item.

Restore or adjust inventory through inventory transactions.

Record refund, credit or exchange settlement.

Apply role permissions to cancellations and refunds.

# 19. Barcode & Hardware

Barcode scanners that emulate keyboard input can be supported early.

Thermal/A4 printing can be added after invoice generation is stable.

Weighing-scale integration may require a local USB/serial bridge.

Hardware integrations should be isolated from core billing logic so they do not block the main web application.

# 20. Reports

Daily/monthly sales

Sales by category/product/purity

Gold weight sold

Purchase reports

Current stock

Stock movement

Purity-wise stock

Customer ledger and outstanding

Supplier ledger

Payments by method

Expenses

Tax/GST reports as required by the client's accounting process

Profit/margin reports where cost data is reliable

Old-gold reports

Audit reports

# 21. Invoice & Document Requirements

A4 invoice

Thermal receipt

PDF invoice

Estimate/quotation

Payment receipt

Customer statement

Return/exchange document where required

Invoice templates should be configurable for shop branding and required business/tax fields. Validate the final format with the client's accountant/tax professional before production use.

# 22. UI/UX Structure

Dashboard
Sales
  ├─ New Bill
  ├─ Invoices
  ├─ Estimates
  └─ Returns
Purchases
  ├─ New Purchase
  └─ Returns
Inventory
  ├─ Products
  ├─ Stock
  ├─ Barcode
  └─ Adjustments
Customers
Suppliers
Old Gold
Orders / Advances
Expenses
Reports
Settings

Billing screen should minimize clicks and support keyboard/scanner workflows.

Show weight, purity, rate and charge calculations clearly.

Use confirmation dialogs for destructive actions.

Make desktop the primary billing layout while keeping tablet/mobile responsive.

# 23. Security Requirements

HTTPS everywhere

Secure password hashing / authentication

Role-based authorization

Tenant isolation

Server-side input validation

Rate limiting for sensitive endpoints

Secure file upload handling

Secrets stored outside source code

Audit logging

Session security

Database least-privilege access

Regular backups

Restore testing

Dependency and vulnerability monitoring

# 24. Development Standards

Use TypeScript with strict settings.

Keep domain/business logic separate from UI components.

Create reusable validation schemas.

Use database transactions for financial and inventory operations.

Do not duplicate pricing formulas across pages.

Use migrations for database changes.

Use environment variables for secrets and environment-specific configuration.

Add automated tests for calculations and critical workflows.

Use code review or an equivalent self-review checklist before merging.

# 25. Development Phases

Phase 1 — Foundation

Repository setup, architecture, database, migrations, authentication, tenant model, roles/permissions, base layout and navigation.

Phase 2 — Master Data

Shop/branch settings, users, customers, suppliers, metals, purities, categories, products, barcodes and gold rates.

Phase 3 — Jewellery Engine

Weight model, pricing engine, making, wastage, stones, discounts, taxes, rounding and calculation tests.

Phase 4 — Sales & Billing

New sale, barcode workflow, payment, invoice numbering, PDF/print, estimates, returns and exchanges.

Phase 5 — Inventory & Purchases

Purchase, stock ledger, opening stock, adjustments, transfers, purchase returns and old-gold workflows.

Phase 6 — Business Management

Customers/suppliers ledgers, advances, orders, expenses, dashboards and reports.

Phase 7 — SaaS Platform

Super Admin, plans, subscriptions, Razorpay integration, onboarding, usage limits and tenant lifecycle.

Phase 8 — Production

Security hardening, full QA, UAT, backups, monitoring, deployment, training, data migration and launch.

# 26. Testing Strategy

Unit tests: gold, weight, wastage, making, tax, discount and rounding calculations.

Integration tests: sale-to-stock, purchase-to-stock, returns, advances, payments and ledger.

Authorization tests: role restrictions and cross-tenant access.

UI tests: billing, search, barcode, forms, invoice generation and responsive layouts.

Data integrity tests: transaction rollback and duplicate prevention.

Performance tests: dashboard, product search, billing and reports.

Security tests: authentication, authorization, injection, file uploads and rate limiting.

UAT: client performs real business workflows on staging.

# 27. Client UAT Checklist

Create shop and users

Create customer

Create product

Update gold rate

Create purchase

Verify inventory

Create sale

Apply making/wastage/stone charges

Apply discount and tax

Take single and mixed payments

Generate/print invoice

Create estimate

Collect advance

Convert to final invoice

Perform sales return/exchange

Process old-gold exchange

Review customer ledger

Review stock report

Review sales/tax reports

Verify user permissions

# 28. Production Deployment

Domain
  ↓
SSL / CDN
  ↓
Web Application
  ↓
API / Business Services
  ↓
Managed PostgreSQL
  ↓
Backups + Monitoring
  ↓
External Services (Payments / Email / WhatsApp)

Create separate development, staging and production environments.

Run migrations safely.

Configure secrets and environment variables.

Enable backups before go-live.

Create a rollback plan.

Verify invoice, payment and database behavior in production with controlled tests.

# 29. Data Migration for First Client

Customers

Suppliers

Products

Opening stock

Opening customer/supplier balances

Invoice numbering configuration

Shop settings

Gold-rate configuration

Use validated import templates and perform a reconciliation after migration.

# 30. SaaS Subscription System

Visitor
  ↓
Choose Plan
  ↓
Create Account
  ↓
Create Shop
  ↓
Subscription Payment
  ↓
Tenant Activated
  ↓
Shop Setup Wizard
  ↓
Invite Staff
  ↓
Start Billing

Plans can limit users, branches, invoices, storage, reports or integrations.

Subscription state should be controlled server-side.

Record payment events and subscription history.

Define trial, grace period, renewal, failed payment and cancellation behavior.

# 31. Super Admin Panel

Platform dashboard

Tenants/shops

Plans

Subscriptions

Payments

Usage

Support

System configuration

Audit logs

Tenant activation/suspension

# 32. Backup, Monitoring & Disaster Recovery

Automated database backups.

Retention policy.

Point-in-time recovery where supported.

Periodic restore testing.

Application error monitoring.

Uptime monitoring.

Alerts for failed integrations and critical jobs.

Document recovery procedures.

# 33. Launch & Post-Launch

Staging UAT
   ↓
Client Approval
   ↓
Production Setup
   ↓
Initial Data Migration
   ↓
Staff Training
   ↓
Controlled Go-Live
   ↓
Close Monitoring
   ↓
Bug Fix / Stabilization
   ↓
Regular Releases

Train the shop owner and billing staff.

Keep a support channel and issue log.

Prioritize billing, payment and stock defects above cosmetic issues.

Release improvements in controlled versions.

# 34. Future Roadmap

Android/iOS companion app

Advanced weighing-scale integration

WhatsApp automation

Accounting software integration

Advanced GST workflows

Multi-branch transfers

Repair/job-work management

Diamond-specific attributes and certification workflows

Customer loyalty

Online catalogue / customer portal

Advanced analytics

API for third-party integrations

# 35. OpenCode AI Development Instructions

Use the following as the master instruction when delegating implementation to a coding AI:

Build a production-ready Gold Jewellery Billing & Inventory SaaS as a multi-tenant web application using Next.js, React, TypeScript, Tailwind CSS, Node.js/API, PostgreSQL and Prisma.

The platform must support Super Admin and Jewellery Shop tenants, role-based access, jewellery master data, purity and gold-rate management, gross/stone/net weight, wastage, making charges, stone charges, discounts, taxes, sales billing, invoices, barcode workflows, payments, customers, suppliers, purchases, inventory, returns, old-gold exchange, estimates, advances, expenses, reports, audit logs and secure PDF/print documents.

Architect the system as multi-tenant from day one with strict server-side tenant isolation. Use database transactions for financial and inventory operations. Never trust tenant IDs, prices, totals, permissions or stock values from the frontend.

Do not build the whole product in one step. Work phase-by-phase. First establish the architecture, database schema, migrations, authentication, tenant model, authorization and base UI. Then implement each business module with tests before moving to the next phase.

Keep business calculations in reusable backend services, preserve historical invoice rates/calculations, maintain an inventory transaction ledger, and make the application production-ready with security, backups, monitoring and automated testing.

Recommended instruction to the coding AI: after each phase, report completed features, database changes, tests passed, known issues and the exact next phase. Do not silently skip requirements.

# 36. Final Recommended Implementation Order

1. Requirements + SRS
2. Architecture
3. Database + migrations
4. Authentication
5. Multi-tenancy
6. Roles & permissions
7. Base UI
8. Master data
9. Gold-rate engine
10. Jewellery pricing engine
11. Customers / suppliers
12. Products / inventory
13. Sales billing
14. Payments
15. Invoices / printing
16. Purchases
17. Returns / exchanges
18. Old gold
19. Estimates / advances
20. Expenses / ledgers
21. Reports
22. Audit logs
23. Hardware integrations
24. Super Admin
25. SaaS subscriptions
26. Security hardening
27. Automated testing
28. Client UAT
29. Data migration
30. Production deployment
31. Monitoring / backups
32. Launch + support

# 37. Definition of Done

All agreed requirements are documented.

Every tenant can access only its own data.

Critical calculations have automated tests.

Invoice, payment and stock operations are transactional.

Roles and permissions work as documented.

Returns and adjustments are traceable.

PDF/print invoices are approved by the client.

Production backups and restore procedures are verified.

Monitoring and error reporting are active.

Client UAT is signed off.

Initial data is reconciled.

Production deployment and rollback procedures are documented.

# 38. Important Business / Compliance Note

Gold jewellery billing involves tax, invoicing, weights, purity, valuation and potentially regulated business processes. Treat the software specification as a technical blueprint, not as tax/legal advice. Before production, validate invoice fields, GST/tax treatment, HSN/SAC usage, HUID/BIS-related fields, rounding and accounting workflows with the client's qualified accountant/tax professional and applicable authorities.

End of Development Specification